PROPOSTA DI GRANT GIOVANI IN CSN5 - Anno 2026

Acronimo: OLTRE

Titolo completo: Optimized Laboratory Technology with CZT detectors for high-energy x-Ray absorption Experiments

Proponente:                 Simone Manti

Unità partecipanti:     INFN Sezione di Frascati

Sommario (2000 caratteri)

1 Status of the art (4000 caratteri)	1

2 Goals and Expected Outcome (2000 caratteri)	1

3 Methodology (10000 caratteri)	1

4 Organisation (4000 caratteri)	2

5  Synergies with Other Activities (3000 caratteri)	2

6 Impact and Possible Spillovers (3000 caratteri)	2

7 Costs	2

8 Risk Assessment	2

9 References	2

# 1 Status of the art (4000 caratteri)

in laboratory [1] [2]

-Applications

-Sincrotrons e FEL

-Laboratories

-Laboratory high-energy XAS above 20 keV

-VOXES [3], [4]

-Figure acronim and areas

# 2 Goals and Expected Outcome (2000 caratteri)

Il progetto si pone l’obnettov principlale di:

Obiettivo: “Sviluppare”

Diviso nei segenuti sootobbtivie con i relativi risultati attesi:

O1:
O2:
O2:
O4:

# 3 Methodology (10000 caratteri)

The project is divided into five Work Packages (WPs):

WP1 - Simulations

This WP involves the development of simulations of the experimental setup in order to determine the most suitable components for the design phase of WP2. Ray-tracing simulations will be performed for the crystal optics using the SHADOW4 software package, which has already been successfully employed for the validation of the VOXES setup. The X-ray source and radiation transport will be simulated using GEANT4. The main objective is to identify the optimal source, crystal, and geometrical parameters for laboratory XAS above 20 keV, maximizing useful flux while preserving the energy resolution and signal-to-background ratio required at the selected absorption edges.

WP2 - Design

Based on the results obtained in WP1 and within the allocated project budget, the most suitable crystals, motion stages, and CZT detectors will be selected and integrated into the laboratory high-energy XAS platform. CZT sensor thickness, active area, segmentation, efficiency, energy resolution, rate capability, pile-up rejection, readout, and DAQ will be optimized for absorption edges above 20 keV.

WP3 - Validation with VOXES

To be defined.

WP4 - Laboratory XAS Demonstration above 20 keV

To be defined.

WP5 - Dissemination

To be defined.

# 4 Organisation (4000 caratteri)

d

# 5  Synergies with Other Activities (3000 caratteri)

CZT-based laboratory high-energy XAS

VOXES

# 6 Impact and Possible Spillovers (3000 caratteri)

d

# 7 Costs

ddd

# 8 Risk Assessment

-Insufficient flux or signal-to-background ratio at the selected edges above 20 keV

# 9 References

[1]	P. Zimmermann et al., “Modern X-ray spectroscopy: XAS and XES in the laboratory,” Coord. Chem. Rev., vol. 423, p. 213466, Nov. 2020, doi: 10.1016/j.ccr.2020.213466.

[2]	S. Manti et al., “Recent developments of the VOXES von hamos x-ray spectrometer for laboratory XES and XAS studies,” ArXiv Prepr. ArXiv251203826, 2025.

[3]S. Manti and A. Scordo, “Recent Developments of the VOXES Von Hamos X-Ray Spectrometer for Laboratory XES and XAS Studies,” Eng. Innov., vol. 19, pp. 23–29, 2026, doi: 10.4028/p-rQpe9Z.

[4]S. Manti et al., “Enhancing Performances of the VOXES Bragg Spectrometer for XES Investigations,” Condens. Matter, vol. 9, no. 1, 2024, doi: 10.3390/condmat9010019.